**PROJECT STATUS UPDATE REPORT**

**Velocity Vehicles**

**Date: 16.06.2025**

**Cohort Code: INTQEA25SDGN003**

**Team Number: 3**

**Team Name: Byte Warriors**

**Team Leader: Aniket Pal**

**Overall Progress (%): 55%**

**Project Progression Updates:** We are working on the UI which is 70% done and for the backend we are working on Security of the application.

**What was updated/added:**

1. Change in wireframe – a profile menu was added for both Dealers and Customer

2. Validations were added in the Add Car Section and Sign Up Session

**Planned Phase-Wise Completion:**

|  |  |  |
| --- | --- | --- |
| **Phase** | **Planned Completion Date** | **Status** |
| Authentication | 18.06.2025 | Ongoing |
| Dashboard | 13.06.2025 | Done |
| Frontend and Backend Wiring | 21.06.2025 | Pending |

**Next steps:**

1. Finish with the complete UI

2. Setting up the proper Backend

**Issues / Roadblocks / Additional Notes (if any):**

We faced issue while adding images for individual cars on the cloud and fetching it; currently working on it.

**Links / Attachments: NA**